**Project Proposal1 :** *GotoGro-MRM*

# Background

‘GotoGro’ – A member-based grocery store is worn out using paper-based records for their members and individual sales records. Currently they are using a paper-based system with which they are unable to meet their customer needs. They want a Member Management System which will help them record and keep track of members and member orders digitally respectively.

# Scope

This project is going to help a member-based grocery store, by digitizing all its sales and member records in an application. The application would keep track of all the members and their purchases from the store which would help the employees get a better understanding of customer needs.

In-Scope Activities:

1. *Keep Member records*
   * *Add Members*
   * *Edit Members*
   * *Delete Members*
2. *Keep Sales records*
   * *Add Records*
   * *Remove Records*
   * *Edit Records*
3. *Generate Sales Reports for further processing*
   * *Output of report in CSV format*
4. *Allow Management to Add/Edit/Remove Members and Sales Records.*

The following are out of the scope of this project:

* *Payment Method Verification*
* *Ability for customers to order groceries (This is not an e-commerce website)*
* *Allowing customers to view their records. (The records are confidential)*

# Deliverables and schedule

* *Binaries*
* *Source Code*
* *Documentation*
* *Testing Documentation*

**Initial Release Schedule of the Product backlog items**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No.** | **Item** | **Dependencies** | **Business Value**  **(1 least – 10 most)** | **Release Schedule (Sprint 1 | 2 | 3 | …)** |
| F1 | Add a new member | NA | 7 | Sprint 1 |
| F2 | Edit a member | Existence of member  accounts | 5 | Sprint 2 |
| F3 | Delete a member | Existence of member  accounts | 8 | Sprint 1 |
| F4 | Add a sales record | F1 | 8 | Sprint 1 |
| F5 | Edit a sales record | Existence of  sales records | 6 | Sprint 1 |
| F6 | Delete a sales record | Existence of  sales records |  | Sprint 2 |
| F7 | Analyse a member's grocery needs | Existence of a member's record and that  member's sales records | 9 | Sprint 2 |
| F7 | Single Member Report Generation in CSV format | Existence of  sales records | 9 | Sprint 1 |
| F8 | All members Report Generation in CSV Format | Existence of  sales records | 8 | Sprint 2 |
| F9 | Add Management accounts | NA | 8 | Sprint 1 |
| F10 | Remove Management accounts | Existence of a Management  Account | 6 | Sprint 2 |

1 This document is by no means a “full project proposal”. It has been simplified and customized for the purposes of SWE20001 teaching. The full project proposal includes many other sections which have not been discussed during the first few weeks of SWE20001 teaching.